## Slide 1: Update on Route 1 Efforts Transportation Advisory Committee October 20, 2015 Leonard Wolfenstein, FCDOT Jane Rosenbaum, FCDOT Doug Miller, FCDOT
Department of Transportation

## Slide 2: Route 1 Corridor
Department of Transportation
2
16- mile section of Route 1
Extends from I-95/I-495 Beltway area, through Fairfax County, to Route 123 at Woodbridge in Prince William County

## Slide 3: Multiple Projects
Department of Transportation
3
Route 1 Widening (VDOT)
  Telegraph Rd. to Route 235 - BRAC project – Under Construction
  Route 235 to Napper Road – Next project
    Environmental Analysis
    Design
Comprehensive Plan Update (Fairfax County)
Planning for BRT (Fairfax County)
  Program Management Consultant
  Environmental Analysis

## Slide 4
CURRENT CONDITION
4 LANES IN SOUTHERN SECTION
4 LANES IN MIDDLE SECTION
6 LANES IN NORTHERN SECTION
DISCONTINUOUS SIDEWALKS
DESIRED CONDITION
6 LANES (3 NB; 3 SB)
BRT IN MEDIAN
CONTINUOUS PED/BIKE FACILITY

## Slide 5: Widening – Fort Belvoir Section
Department of Transportation
5
BRAC Project
3.7 Miles
$180 million
Completion Summer 2016
Includes Median for BRT

## Slide 6
Department of Transportation
6

## Slide 7
Department of Transportation
7

## Slide 8: Route 1 – Fort Belvoir Cross Section
Department of Transportation
8

## Slide 9: Route 1 Widening – Route 235 to Napper
Department of Transportation
9
Addresses a bottleneck (future) between the 6-lane section in the northern portion of the corridor, the 4-lane section in the middle portion of the corridor and 6-lane Fort Belvoir section currently under construction
Preserves right-of-way for future median running BRT
VDOT is lead agency – in collaboration with County
  Environmental Analysis – Starting early 2016
  Preliminary Design – Starting early 2016
  Significant Right-of-Way Challenges Anticipated

## Slide 10: Comprehensive Plan
Department of Transportation
10
Key Issues:
  Metrorail/BRT Policy guidance
  Land use levels at stations
  Refining Location of BRT Stations
  Station Templates
Cross Section/ROW Impacts
Process:
Advisory Group
Public Outreach
Timeline:
4 Year Timeline Anticipated (Started July 2015)

## Slide 11: Comprehensive Plan Update
Department of Transportation
11
Refine BRT stop locations
Refine Land-use, infrastructure, design, etc.
Transportation assessment and modeling
  Will identify additional roadway connections and station area street grids
Develop complete street cross-sections and corridor design standards
  Will address all transportation modes including walking, biking, taking transit and driving.

## Slide 12: Comprehensive Plan Update
Department of Transportation
12
Incorporate Route 1 Multimodal Alternatives Analysis recommendations
DRPT recommendations include:
  Median running Bus Rapid Transit (BRT) from Huntington along North Kings Highway and Richmond Highway/Route 1 to the Fairfax County boundary;
  Route 1 roadway widening from 4 to 6 lanes and additional roadways, where necessary;
  Continuous pedestrian and bicycle facilities along corridor; and,
  Future Metrorail extension from Huntington to Hybla Valley.
  Phase I: BRT from Huntington to Hybla Valley;
  Phase II: BRT to Fort Belvoir;
  Phase III: BRT to Route 123 in Woodbridge;
  Phase IV: Metrorail extension from Huntington to Hybla Valley

## Slide 13: Comprehensive Plan Update
Department of Transportation
13
Public Outreach
  EMBARK Advisory Group
    SFDC and other stakeholders
    Advisory role to provide feedback on
      Study direction
      Community Outreach
      Station locations
      Urban Design
  Series of open houses for public input
  Online Input Opportunity

## Slide 14: Phasing and Implementation Approach
Huntington
Hybla Valley
Fort Belvoir
Woodbridge
Phase I:
Huntington to Hybla Valley
($306 M)
3.1 mi
Mount Vernon Memorial Highway
Napper Rd
Route 1 Widening
(four to six lanes, with reserved median)

## Slide 15: Phasing and Implementation Approach
Phase II:
Hybla Valley to Fort Belvoir
($224 M)
Huntington
Hybla Valley
Fort Belvoir
Woodbridge
7.3 mi

## Slide 16: Phasing and Implementation Approach
Phase III:
Fort Belvoir to Woodbridge
($472 M)
Huntington
Hybla Valley
Fort Belvoir
Woodbridge
4.6 mi

## Slide 17: Phasing and Implementation Approach
Phase IV:
Metrorail Yellow Line Extension to Hybla Valley*
($1.46 B)
Huntington
Hybla Valley
Fort Belvoir
Woodbridge
3.1 mi
*Contingent upon future land use

## Slide 18: Planning for BRT
Department of Transportation
18
Program Management Consultant (PMC).
  Intended to guide the County through multiple phases of planning and implementation work associated with BRT on the Route 1 corridor. General tasks include the following:
    Program Implementation Plan and Timeline
    Develop Best Practice Policy Guidance Document
    Develop Design Criteria
    Aid with Quality Assurance/Quality Control Procedures and Oversight
    Assistance RFQ development and scope preparation for Environmental, Final Design and Construction
    Initial Environmental Review and Recommendation of level NEPA Documents
    Right of Way Acquisition Assistance (Appraisals/Fee)
    Develop Project Risk Management Areas
    Project Delivery Strategy and Contracting Plan
    Public Outreach Plan
    3rd Party Coordination
    Identify Range of Vehicle, System Infrastructure and Vehicle Acquisition Support including technology
    Federal Transit Administration Coordination/Submissions
    Financial Analysis including Grant writing support and coordination with FTA submittals

## Slide 19: Thank You Questions/Comments?
Department of Transportation
19