## Slide 1: Silver Line Update
November 18, 2015
Mark Canale
Fairfax County Department of Transportation

## Slide 2
Project Status

## Slide 3
Status
Phase 1
  VDOT, WMATA, Fairfax Punchlist – Ongoing
    Fairfax County – 38 open items
    VDOT with majority of remaining punchlist items
    Project Closeout anticipated at the end of 2015
  Fairfax County completed clean up of kiss and ride lots and Route 7 median stormwater (MWAA to reimburse the County) – County to maintain Route 7 SWM
  County Maintaining Mclean, Spring Hill K/R lots
  Art in Transit Task Order issued
  Phase 1 close out - $2.982B
Phase 2
  Total Project Status (all bid packages)
    Overall Project – 26%
    Design – 94%
    Construction – 10%
  Highlights
    Tower crane at Innovation Center Station
    All Stations in Fairfax County have construction and/or utility work ongoing
    Loudoun County Stations in design
    Aerial Guideway at Dulles Airport under construction
    Rail Yard at Dulles Airport in design
    Centreville Road Girders Placement ongoing
Budget - $2.775B
  Total Contingency - $551.4M (Remaining $500M)
  Contract extension costs under negotiations between MWAA and CRC
County Activities – Past 60 Days
Girders at Centreville Road for rail track – Installation Completed
SE for Pavilion at Innovation Center Station (south) PC
  Approved Oct 1
  BOS approved Oct 20
Phase 2 Design Reviews
County Coordination
  Project Partners (MWAA, VDOT, DRPT, WMATA, Loudoun County, Town of Herndon, Landowners)
Completed Phase 1 Kiss and Ride and RT 7 SWM Clean up
Herndon and Innovation Center Stations Garages – Ongoing design work
Herndon Station – Coordinated maintenance of traffic with MWAA, CRC, and Fairfax Connector for utility work

## Slide 7
Project Overview

## Slide 8
Route Map

## Slide 13
Fairfax County Stations without Garages

## Slide 14
Dulles Airport Station
Innovation Center Station
Herndon Station
Reston Town Center Station
Phase 1 Last Station - Wiehle Reston East

## Slide 15: Reston Town Center Station

## Slide 16
Reston Town Center Station - North Side

## Slide 17
Reston Town Center Station - South Side

## Slide 19
Herndon Station - North Side

## Slide 20
Innovation Center Station – North Side

## Slide 22
Fairfax County Stations with Garages

## Slide 23
Innovation Center Station Garage
Location Map

## Slide 24
Innovation Center Station Garage

## Slide 25
Innovation Center Station Garage
Campus

## Slide 26
Innovation Center Station Garage
Campus

## Slide 27
Building Design and Construction Division
Herndon Station Garage

## Slide 28
Herndon Station Garage

## Slide 29
Garage Design - Elevations
Building Design and Construction Division
Sunrise Valley Drive - looking West
Dulles Toll Road - looking South

## Slide 30
Garage Design - Bridge
Building Design and Construction Division
Station Access Road - looking North

## Slide 31
Ongoing coordination with MWAA regarding interfacing with site and existing garage, utilities, stormwater management, Sunrise Valley Drive frontage improvements, utilities relocations, and onsite transportation improvements.
MWAA Coordination
Building Design and Construction Division
Metro South Pavilion (MWAA/CRC)
Stormwater Pond (FC)
Station Access Road (FC)
Existing Garage (FC)
New Garage (FC)
Sunrise Valley Drive (MWAA/CRC)
Western Access Road (MWAA/CRC)

## Slide 32
Questions?